
Memo

From:  
Transport Development Control Floor 1 North Rear Civic Offices Bridge Street Reading RG1 2LU

To:
David Brett    david.brett@reading.gov.uk 

Date:
06 April 2023
Re:
Consultation on Planning Application 

Application Number: 230283








Application Type: Approval of Conditions

Address:  40-48 Mount Pleasant Reading  
Proposal: Application to discharge conditions 7 (CMS), 16 (Noise Assessment), 20 (Archaeological Work), and 21 (SAP Report) approved application ref 201880 
Condition 7 CMS
The proposed work should be in accordance with the Borough’s Guidance Notes for Activities on the Public Highway. Any licenses required for the development can be obtained from the Councils website using the following link. 

https://images.reading.gov.uk/2019/12/Guidance_Notes_for_Activities_on_the_Public_Highway_February_2016.pdf
Space on site where vehicles of site operatives and visitors can be parked with details of how site operatives and visitors will be required to make use of the parking area provided.
CMS narrative states that there will be on-site parking in the contractors compound, however during peak times public car parks will be used and car sharing and public transport will be encouraged.  The site is located in an area were there are extensive parking restrictions in place preventing unauthorised on street parking.
No site plan has been submitted.  This is required illustrating the proposed parking and access area. 

UNSATISFACTORY
Response from Applicant (Jhahanger Zaman) – Site Plan has been included in the CMS to indicate the parking arrangements for the site. Car sharing will be encouraged for this site. 
Location on site for storage of plant and materials used in constructing the development. 
No site Plan submitted.  Narrative states there will be craneage facilities, details will be required as to where this will be located. Appropriate licenses will need to be obtained  from the Council.

UNSATISFACTORY
Response from Applicant (Jhahanger Zaman) – This was an error on the CMS, this development will not have any craneage facilities onsite. CMS amended and a site plan included to show the plant and materials storage area. 
The erection and maintenance (including removal of any graffiti or fly posters) of security hoarding around the site.
Heras fencing proposed.  Site plan required.
UNSATISFACTORY
Response from Applicant (Jhahanger Zaman) – Site Plan has been included in the CMS to indicate the ply hoarding for the front perimeter of the site.
Identification of any footpath closures or road closures needed during construction.
If any closures are required, the requirements of Section 8, of the adopted Guidance Notes for Activities on the Public Highway must be adhered to.  No part of the footpath/public highway outside the site must be used by the contractor. Licenses required for the development can be obtained from the Councils website 

Required wheel washing facilities on site.
Wheel washing has been referred to in the narrative located near the site exit, however a site plan is required. 
UNSATISFACTORY
Response from Applicant (Jhahanger Zaman) – Site Plan has been included in the CMS to indicate the wheel washing facilities on the entrance of the site. 
A scheme for recycling waste resulting from the construction works. 

Not for transport to comment on 

N. Hussain

Transport Development Control Advisor 


