
Memo

From:  
Transport Development Control 
To:
Julie Williams  

Date:
4 April 2019
Re:
Consultation on Planning Application 

Application Number: 190200








Application Type: Approval of Conditions

Address: Land To The Rear Of 52 Norcot Road Reading  RG30 6BU
Proposal: Application to discharge conditions 3, 5, 9, 10 15 & 16 of approved planning application 151144 (Allowed on appeal APP/E0345/W/17/3173270) 

These comments relate to the erection of 2 x 2 bed Semi-detached houses to the rear of 52 Norcot Road approved on appeal under application number 151144.

The proposed work should be in accordance with the Borough’s Guidance Notes for Activities on the Public Highway. Any licenses required for the development can be obtained from the Councils website using the following link. http://www.reading.gov.uk/maintenanceandroadworks
Comments made in respect of Construction Method Plan 180306-11. 
A) Space on site where vehicles of site operatives and visitors can park with details of how site operatives and visitors will be required to make use of the parking area provided 

Vehicle parking is indicated on the attached Site Plan drawing which is within the confines of the site and is acceptable. However, limited on-site parking will be available, therefore, the contractor must ensure that it is appropriately managed. 
B) Location on site for storage of plant and materials used in constructing the development
Storage of plant and materials will be located within the site as indicated on the Site Plan.  Delivery vehicles will back up into the site and will be guided by the operatives.  This is acceptable. 
C)  The erection and maintenance (including removal of any graffiti or fly posters) of security hoarding around the site;
A security metal fencing will be installed at the front of the site with the removable metal hording for access and for the safety of the public. Materials and equipment will be located at the rear garden and will be secured by a gate.  This is acceptable. 
D) Any footpath closures or road closures needed during construction
No footpath closures or road closures are indicated.  Given the location of the site, it is unlikely that any works will impact on the highway or require road closures.  This is acceptable.  
E) Wheel washing facilities on site
A hose will be provided for wheel washing at the front of the site to ensure vehicles leaving the site carry no dirt on to the public highway. Provision will be made for washing down the footpath following material deliveries and general foot traffic. This is acceptable. 
F) Scheme for recycling waste resulting from the construction works.
Not a highways or transport concern.

The measures within the approved Construction Method Statement must be maintained and adhered to throughout the course of the development unless changes are agreed in advance and in writing by the Local Planning Authority.
Regards

Natalie Lucas ext 74703

Transport Development Control Officer

Transport | Environment & Neighbourhood Services

