
Memo

From:  
(e)Transport Development Control Floor 1 North Rear Civic Offices Bridge Street Reading RG1 2LU

To:
Alison Amoah  0118 9372286  alison.amoah@reading.gov.uk 

Date:
19 April 2024
Re:
Consultation on Planning Application 

Application Number: 240218








Application Type: Approval of Conditions

Address: Zoar Strict Baptist Chapel South Street Reading  
Proposal: Application for approval of details reserved by conditions 3 (Materials), 4 (Construction Management), 5 (Cycle Parking), 9 (Hard and Soft Landscaping) and 13 (Birds and Bats) of applicaation 211063 

Condition 4 – Construction Method Statement

A Construction Management Plan has been submitted to discharge Condition 4, of planning permission reference no.211063. 

I comment on the submitted Construction Phase Plan in accordance with the requirements of condition 4.  

a) Space on site where vehicles of site operatives and visitors can be parked with details of how site operatives and visitors will be required to make use of the parking area provided;

The CMS states that “site operatives will park within the allocated parking as illustrated in the CMP and not on the Public Highway at any time”.  However it is not clear from the site plan (CON04) where this will be sited within the site – Clarification is sought
b) Location of loading and unloading of plant and materials; 

Clarification is sought regarding how deliveries will be made to the site. A temporary site access road is illustrated on the plan but it is not clear how vehicles will access the temporary access road from the highway.  A loading area is also illustrated to the front of site located behind hoarding but it is not clear how vehicles will safely access and egress the loading area given the constraints of the site – Clarification sought.
c) The erection and maintenance (including removal of any graffiti or fly posters) of security hoarding around the site;

The erection of security hoarding around the site is indicated on the construction method plan but it is unclear how the site will be secured outside of working hours as no gates have been illustrated - Clarification is sought

d) Identification of any footpath closures or road closures needed during construction;

The CMS states that “The developer will aim to avoid road closures, but some temporary barrier enclosure will be required to complete the new road access junction with the main highway, an enclosure area is illustrated on the CMP and to be agreed by the local Highway Department.” - Clarification is sought on this point as it is unclear where the access is to be site on the submitted plan.
e) Required wheel washing facilities on site;
Any vehicles which have been in the vicinity of dust or dirt will have their wheels sprayed down/washed on site prior to leaving to prevent dust spreading into the road – This is acceptable. 

Points f – j are non-transport relating and I have no additional comments to make. Please request clarification on the above points before approving this condition.
Condition 5 – Cycle Parking  

There are no transport objections to the proposed location of the cycle store. However, Sheffield stands and wall loops are recommended as they allow for the frame and both wheels to be locked to the fixture. Cycle stands which only grip the cycle by a wheel including the proposed semi vertical bike stands are not recommended as they offer only limited security and can result in damage to wheel rims.

Therefore, the applicant is requested to revise the type of cycle stands to ensure it complies with the Council’s standards before approving this condition. Sheffield type stands should be spaced 1000mm apart.  Alternative options will be considered on their own merit. 
Regards

Natalie Lucas
Transport Development Control Officer

Transport | Environment & Neighbourhood Services


