Risk assessment – Garden Shed External Building Condition
Company name: Kendrick School			Assessment carried out by: RBC H&S Officer, IS &IJ
Date of next review: 24/01/2025	Date assessment was carried out: 19/12/2024

	What are the hazards?
	Who might be harmed and how?
	What are you already doing to control the risks?
	What further action do you need to take to control the risks?
	Who needs to carry out the action?
	When is the action needed by?
	Done

	Falling slates and tiles injuring all stakeholders as they are accessing the area
	Students, staff and other stakeholders
	Haris fencing around the structure with scaffold supports inside and outside.
Regular checking and monitoring of area.
Staff are aware.
Builders visited site to assess and make further safety suggestions.
	Short term – use additional safety equipment/fencing/props to make safe areas of roof in poor/dangerous state.  Constant monitoring and regular inspection. Restrict vehicle and pedestrian access in the area.
Longer term – demolish or rebuild
	Premises Team to inspect area daily, report to SLT of any incidences, and take photos.

	End Term 3 24/25
	In progress

	Falling slates, falling to ground and/or landing on cars parking in the car park or moving past structure
	Staff and stakeholders cars
	Staff have been alerted to sliding slates and poor state of b Haris fencing around the structure with scaffold supports inside and outside building. 
	Short term – use additional safety equipment/fencing/props to make safe areas of roof in poor/dangerous state.  Constant monitoring and regular inspection. Restrict vehicle and pedestrian access in the area
Longer term – demolish or rebuild
	Premises Team to inspect area daily, report to SLT of any incidences, and take photos.

	End Term 3 24/25
	In progress

	Falling rotten soffits and fascias causing injury or death
	Students, staff and other stakeholders
	Staff have been alerted to sliding slates and poor state of building.
Haris fencing around the structure with scaffold supports inside and outside building. 
	Short term – roofers invited to inspect roof and provide quote to make safe areas of roof in poor/dangerous state Restrict vehicle and pedestrian access in the area
Longer term – planning authority to remove structure. Demolish or rebuild
	IS &IJ instruct builders to make safe property. Contact RBC Planners.. Premises Team to inspect area daily, report to SLT any incidences, and take photos
	End of Term 3 2024/25
	In progress

	Guttering falling or loosening caused by the weight of slates and tiles caught by the guttering 
	Students, staff and other stakeholders
	Staff have been alerted to sliding slates and poor state of building.
Haris fencing around the structure with scaffold supports inside and outside building.
	Short term – roofers invited to inspect roof and provide quote to make safe areas of roof in poor/dangerous state. Restrict vehicle and pedestrian access in the area
Longer term – planning authority to remove structure. Demolish or rebuild
	Premises Team to inspect area daily, report to SLT any incidences, and take photos
	End of Term 3 24/25
	In progress

	In case of fire and fire evacuation practice, or real fire in the vicinity
	Students, staff and other stakeholders
	Normal evacuation routes to be used. Students use the path along sied the pool with the supervision of adults. Fire escapes routes monitored. 
	Premises Team to inspect area daily, report to SLT any incidences, and take photos.
	Premises Team
	Daily
	

	Slips and trips over falling debris
	Staff and visitors may be injured if they trip over objects and falling debris
	Area cordoned off with haris fencing. General good housekeeping procedures take place  
	Premises Team to inspect area daily, report to SLT any incidences, and take photos. Restrict vehicle and pedestrian access in the area
	Premises Team
	Daily
	

	Asbestos -Exposure to asbestos with deterioration of the building fabric internally and externally
	Staff, students & visitors
	Building surveyed for asbestos and asbestos-containing materials (ACMs) 
	Premises Team to inspect area report to SLT any incidences, and take photos. Restrict vehicle and pedestrian access in the area 
	Premises Team
	Continuous monitoring
	

	Poor weather conditions blowing off more slates and tiles from roof causing injury 
	stakeholders and general public
	Area cordoned off with haris fencing.
Regular checking and monitoring of area.
Staff are aware dangers and alerted to the problems,
	Short term – roofers invited to inspect roof and provide quote to make safe areas of roof in poor/dangerous state. Restrict vehicle and pedestrian access in the area
Longer term – – planning authority to remove structure. Demolish or rebuild
	Premises Team to inspect area daily, report to SLT any incidences, and take photos.
	Continuous monitoring
	In progress

	Poor weather conditions blowing off more slates and tiles from roof causing water ingress and further deterioration of roof space
	Staff, students & visitors
	Area cordoned off with haris fencing.
Regular checking and monitoring of area.
Staff are aware dangers and alerted to the problems,
	Short term – roofers invited to inspect roof and provide quote to make safe areas of roof in poor/dangerous state. Restrict vehicle and pedestrian access in the area 
Longer term – Demolish or rebuild
	Premises Team to inspect area daily, report to SLT any incidences, and take photos.
	End of Term 3 24/25
	In progress

	Reputational damage
	SLT-Trust Board
	Regular checking and monitoring of area.
Staff are aware dangers and alerted to the problems. Roofers on site to assess the damage and scope of making the area site.
	Longer term – demolish or repair
	SLT
	Continuous
	In progress



More information on managing risk: www.hse.gov.uk/simple-health-safety/risk/ 


