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DEMOLITION & SITE SAFETY STATEMENT
Planning Application: PL/90/1194
Site Address: 147 Upper Woodcote Road, Caversham, Reading, RG4 7JR
Local Planning Authority: Reading Borough Council
Principal Contractor: S Dance Builders Ltd, 3 Froghall Drive, Wokingham RG40 2LE
Site Manager: Stuart Dance, Director – S Dance Builders Ltd
Contact Number: 07771 516946         Email: stuart161@sky.com

This statement has been prepared on 27 February 2026 by S Dance Builders Ltd in response to a request from Reading Borough Council for clarification regarding the extent of demolition undertaken at the above site and confirmation of how the site is now being safely managed.
A small section of wall remains on site.  This remaining wall section will be dismantled in a safe, controlled and systematic manner.
 Works will:

· Be undertaken progressively to maintain stability.
· Primarily utilise hand tools to minimise vibration and noise.
· Ensure debris is lowered and removed in a controlled sequence.
· Incorporate dust suppression measures through damping down with water where required.


· The site is currently secure and enclosed with perimeter fencing.
· Excavated foundation trenches remain open but are contained within the secured site boundary.
· Demolition debris will be removed by licensed waste carrier.
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